# Change Management Procedure

## Purpose

The purpose of this Change Management Procedure is to establish a standardized, controlled, and auditable process for managing changes to the Normain service.

The primary objective is to preserve the confidentiality, integrity, and availability of the Normain service by ensuring that all changes—whether corrective, adaptive, feature improvements, or preventive—are executed in a consistent and secure manner. This includes maintaining service quality, meeting regulatory requirements, and protecting customer trust.

## Scope

Primarily, this procedure applies to all changes that impact the production Normain service, including its software, infrastructure, data, security controls, and third-party integrations. Secondly, it also includes significant changes to the internal Normain toolset that risk affecting the personnel’s ability to support the delivery of the Normain service.

It covers all employees and contractors involved in developing, operating, securing, or supporting the Normain service. This includes, but is not limited to, engineering, product, security, DevOps, and quality assurance personnel.

All types of changes—standard, normal, emergency—are within scope if they affect the delivery, reliability, or security of the Normain service.

## Definitions

Change: A deployment or operational modification (release) to the Normain service that affects software, infrastructure, configuration, or integrations in the production environment.

Standard Change: Pre-approved, low-risk, recurring change with a defined process (e.g., routine deployments).

Normal Change: Planned change requiring risk assessment and approval before implementation.

Emergency Change: Unplanned change needed to address an urgent issue such as a security vulnerability or service outage.

Rollback: Procedure to revert a change if it causes failure or unintended impact.

Change Advisory Board (CAB): Group responsible for reviewing and approving higher-risk changes.

## Roles and Responsibilities

Change Requestor: Initiates the change, provides justification and required details.

Change Owner: Coordinates the change process end-to-end, including assessment, planning, and communication.

Change Advisory Board (CAB): Reviews and approves significant or high-risk changes based on impact and risk.

Technical Implementers: Execute the approved change according to the implementation plan and rollback procedures.

## Change Categories

Standard Changes: Pre-approved, low-risk, and routine changes with a well-defined, repeatable implementation process. Examples include minor configuration updates or recurring maintenance tasks. These do not require full assessment or CAB approval.

Normal Changes: Planned changes that vary in complexity and risk and may have contractual implications. These require assessment, documentation, and approval prior to implementation. Examples include major feature releases, infrastructure upgrades, or non-critical security updates.

Emergency Changes: Unplanned and urgent changes needed to resolve critical issues such as outages, security incidents, or data loss. These follow an expedited process and may be reviewed post-implementation.

## Change Lifecycle Overview

All changes to the Normain service follow a defined lifecycle to ensure consistency, risk control, and traceability. The stages are:

- Request
A change is proposed by submitting a change request with relevant details (description, justification, impact, rollback plan) as needed depending on the change.

- Assessment
The change is reviewed for technical feasibility, business impact, security risk, and resource requirements.

- Approval
Depending on risk level, the change is approved by the appropriate authority (e.g., automatic for standard, CAB for normal/emergency).

- Planning
Implementation steps, rollback procedures, and communication plans are documented as needed.

- Implementation
The change is executed in accordance with the approved plan, with monitoring and logging.

- Review
Post-implementation review confirms request fulfillment or identifies issues. Lessons learned are recorded if applicable.

This lifecycle applies to all change categories, with adjusted depth and speed depending on risk and urgency.

## Request

All changes must begin with the creation of a Change Request (CR) ticket in Linear. Use this link to create a new Change issue. This serves as the authoritative record for planning, assessing, approving, and tracking the change throughout its lifecycle.

The Change Request includes the following information:

- Description: A clear summary of the proposed change, including scope and purpose.

- Impact: An explanation of how the change will affect the Normain service, including any potential disruptions to functionality, performance, or customer experience.

- Risk: Identification of potential failure modes, likelihood of issues, and downstream dependencies. The risk assessment is handled in a separate issue (issue creation  link) and must be approved by the Security Delegate.

- Urgency: A justification for the timing of the change, including whether it is routine, time-sensitive, or critical.

- Rollback Plan: A defined and executable procedure for reversing the change if necessary, including estimated time to rollback and system state checkpoints.

### Relation to Change Type

The level of detail and review for each CR depends on the change category:

- Standard Change:
Requires basic completion of Description. Risk, Impact and Roll-back are expected to be minimal (check-box) and previously validated. Approval is typically automatic if the change matches a predefined standard procedure.

- Normal Change:
Requires completion of all CR fields. Risk and impact must be explicitly assessed. Approval is handled through the Change Advisory Board (CAB), and rollback planning is mandatory.

- Emergency Change:
Still requires a CR ticket, even if submitted retroactively. Description, urgency, and rollback plan must be documented immediately. Impact and risk are reviewed during or after implementation. Approval may be expedited by delegated authority.

The CR ticket must be created before any implementation activity begins. Incomplete or missing information may result in rejection or deferral of the change during assessment.

## Assessment

Each change is assessed to determine its potential impact and risk before approval. The assessment considers:

- Security Impact: Effects on data confidentiality, integrity, and access controls.

- Operational Impact: Potential disruption to system performance, stability, or availability.

- Compliance Impact: Alignment with regulatory, contractual, and internal policy requirements.

- Business Impact: Consequences for end users, workflows, and service delivery.

### Risk Evaluation Criteria

Risk is evaluated based on:

- Likelihood of failure

- Severity of potential impact

- Scope of affected components

- Effectiveness of rollback plan

### Dependencies and Affected Services

The assessment must identify any dependent systems, services, or teams that could be impacted. Changes must be coordinated to avoid conflicts or cascading effects.

## Approval

Approval requirements are based on change type and assessed risk:

- Standard Changes:
Auto-approved if they conform to predefined, low-risk procedures.

- Normal Changes:
Require documented approval based on risk level. High-impact changes must be reviewed and approved by the Change Advisory Board (CAB).

- Emergency Changes:
May bypass CAB review for immediate execution. Must be approved by an authorized delegate (e.g., senior engineer or security officer) and reviewed retrospectively by the CAB.

All approvals must be recorded in the corresponding Linear CR ticket before implementation, except in documented emergency cases.

## Implementation

Approved changes are developed, tested, and deployed according to a defined and documented plan. This phase includes all technical execution activities from initial implementation through release.

Development Activities:
Code or configuration is implemented in accordance with team standards. All changes must be peer-reviewed. Related test cases and automation are prepared as applicable.

Verification in Staging:
Changes must be deployed to a staging environment that mirrors production. Functional testing, regression checks, and performance validation are performed in staging before any production release.

Planning and Scheduling:
Deployment steps are defined, including rollback procedures and verification checkpoints. Changes must be scheduled during predefined release windows or low-risk periods unless classified as emergency.

Communication to Stakeholders:
Relevant teams (engineering, product, operations, support) are notified of the change scope, deployment timeline, and expected impact using designated channels (e.g., Slack, release notes).

### Implementation Controls

Segregation of Duties:
The individual deploying the change must not be the same person who approved it. Production deployment requires involvement of at least one independent party.

Access Control:
Only authorized personnel may deploy changes. Access to CI/CD pipelines, infrastructure, and production systems must be role-based, time-limited, and fully auditable.

All implementation steps, including verification outcomes and deployment logs, must be recorded and linked to the corresponding CR ticket in Linear.

## Review

Following a production deployment, it is important to evaluate the change’s impact, confirm intended outcomes, and record evidence to maintain traceability and support audit readiness.

### Post-Deployment Validation

After release, verify that the change behaves as expected in the live environment. This includes checking system behavior, data integrity, and functional correctness against predefined acceptance criteria. While staging validation should precede deployment, production verification ensures no environment-specific regressions were introduced.

### Monitoring and Rollback Readiness

Use logs, metrics, and alerts to detect unintended side effects such as elevated error rates, performance degradation, or anomalous system behavior. Maintain situational awareness during the post-deployment window. Be prepared to initiate a rollback if:

- Core functionality is disrupted

- A security or compliance risk is introduced

- The system deviates from expected operational behavior

Clearly define and rehearse rollback steps in advance to ensure rapid response if required.

### Success Criteria

A change is typically considered successful if:

- Acceptance criteria are met in the production environment

- No new incidents or unresolved errors arise

- System performance and integrity remain within expected thresholds

### Documentation and Traceability

Record all relevant outcomes in the corresponding Change Request (CR) ticket in Linear. This should include:

- Post-deployment verification results

- Monitoring observations

- Any rollback action taken (or decision not to roll back)

- Links to automated logs, dashboards, and test reports

Ensure that the CR ticket reflects the full lifecycle of the change—from request through closure—with timestamps, responsible parties, and supporting artifacts. Maintain documentation in formats retrievable for audit purposes, consistent with Normain’s compliance and retention policies.

## Exceptions and Emergency Handling

Exceptions to the standard change process are permitted only under defined and controlled circumstances.

Process Deviations:
Any deviation from the standard change lifecycle (e.g., bypassing assessment or staging verification) must be explicitly documented in the CR ticket, including rationale and risk acceptance.

Emergency Changes:
For urgent production-impacting issues, emergency changes may be executed without prior CAB review. These must:

- Be approved by a delegated authority at the time of execution

- Be documented in a CR ticket retroactively within 24 hours

- Include justification, impact analysis, rollback context, and a post-change review

Emergency changes are subject to retrospective CAB review to validate necessity and identify process improvements.

## References

### Related Policies

Access Control Policy

Incident Management Procedure

Information Security Policy

Software Development Lifecycle (SDLC) Guidelines

### External Standards

ISO/IEC 27001:2022 – Annex A, Control A.5.32 (Change Management)

ISO/IEC 20000-1:2018 – Service Management System Requirements

## Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | 2025-06-23 | Gustav Lidén | Initial version of Change Management Procedure |
| 1.1 | 2025-06-25 | Gustav Lidén | Updates based on review |